# Tuesday Sessions:

# Conducting a Situation Analysis and Constructing a Conceptual Model

### Learning Objectives:

- Become familiar with the first step of the Open Standards – “Conceptualize Your Project”, especially identifying and assessing critical threats and completing a situation analysis.

- Construct a conceptual model describing the current state of a real project.  This model includes the project scope, targets, the factors (direct threats, indirect threats and opportunities) influencing each target, and the causal relationships of these factors to the targets. .

- Conduct a threats assessment (threats ranking table) for a real project.

### Class Outline:

| Time | Summary | Materials/Handouts |
| --- | --- | --- |
| 60 min 8.30-9.30 | Lecture 5 Step 1 “Conceptual Models” - Develop an understanding of project context with: a. A situation analysis including: i. Identified direct threats ii. Identified indirect threats and opportunities iii. Identified key stakeholders b. An assessment of enabling conditions and capacity for the project team - Develop a conceptual model that depicts the above information in a text or graphical format. | ppt Conceptual Models |
| 60 min 9.30-10.30 | Project team work: Conceptual Models Following the instruction sheet, begin constructing conceptual model using index cards. First step: Identify critical threats to your conservation targets | Instruction sheet for conceptual models Computer with Miradi software, and internet connection (1 per group) green, pink, and orange index cards; marking pens Masking tape Background documents on project site threats |
| 30 min 10.30-11.00 | Lecture 6 Step 1 “Threat Ranking” What are the most important threats using the criteria scope, irreversibility and severity | ppt Threat Ranking |
| 90 min 11.00-12.30 | Project team work: Threat Ranking - Following the instruction sheet, begin threat assessment using Miradi | Instruction sheet for threat assessment Computer with Miradi software, and internet connection (1 per group) Background documents on project site threats |
| 12.30-13.30 | Lunch |  |
| 210 min 13.30-17.00 | Project team work: Conceptual model (continued) When teams are almost done, they will document their work in Miradi and prepare to present their completed conceptual models at the end of the day. | Instruction sheet for conceptual models Computer with Miradi software, and internet connection (1 per group) green, pink, and orange index cards; marking pens Masking tape Background documents on project site threats |
| 30 min 17.00-17.30 ### Required Readings: - Background documents on project site, focusing on threats (direct and indirect). Required Tools: - Miradi Software – Students will use this software to systematically document, organize, and present their project plans throughout the course. | Reporting, Sharing, Learning | Groupwork outcomes, in clusters of 2 or 3 (10 minutes each group) |